EMAIL FOLLOW-UP ORCHESTRATOR

Sequence timing, cross-mapping, edge cases, and delivery estimate

| DOCUMENT TYPE Engineering design note | VERSION 1.0 | DATE 16 October 2026 |
| --- | --- | --- |

# 1. Purpose and scope

This document specifies how the 11-email follow-up catalogue is scheduled and how a lead moves between three engagement branches: N (not opened), O (opened without a click), and C (clicked). It covers cross-mapping from every NO_* email into O_1 or C_1, and from every O_* email into C_1, plus stopping conditions and implementation estimates.

Design principle Treat the campaign as one event-driven state machine, not three independent sequences. A qualifying event changes the lead state, invalidates obsolete scheduled jobs, and starts the destination branch at its first email.

# 2. Email sequence and timing model

Waits are measured from the previous email in the same branch. For branch transitions, O_1 or C_1 is sent immediately after the event is accepted; subsequent waits are measured from that branch’s send schedule.

| Branch | Email | Wait / trigger | Elapsed time |
| --- | --- | --- | --- |
| N — Not opened | NO_1 | Initial send | Day 0 |
| N — Not opened | NO_2 | +2 days after NO_1 | Day 2 |
| N — Not opened | NO_3 | +2 days after NO_2 | Day 4 |
| N — Not opened | NO_4 | +3 days after NO_3 | Day 7 |
| N — Not opened | NO_5 | +3 days after NO_4 | Day 10 |
| O — Opened, no click | O_1 | Immediately on transition to O | Branch day 0 |
| O — Opened, no click | O_2 | +2 days after O_1 | Branch day 2 |
| O — Opened, no click | O_3 | +3 days after O_2 | Branch day 5 |
| C — Clicked | C_1 | Immediately on transition to C | Branch day 0 |
| C — Clicked | C_2 | +2 days after C_1 | Branch day 2 |
| C — Clicked | C_3 | +3 days after C_2 | Branch day 5 |

Timing assumption: the cross-mapping examples later in this document show events detected at the listed NO_* send day. If an open/click arrives later, O_1/C_1 should start at event-processing time and the new branch’s clock starts there.

# 3. State model and allowed transitions

The state hierarchy is monotonic: N can move to O or directly to C; O can move to C; C does not move back to O or N. Click evidence wins over open evidence. Converted or suppressed leads stop regardless of engagement state.

Figure 1. Branch model. Solid arrows represent engagement transitions; dashed arrows represent stop/suppression conditions.

# 4. Full mapping from NO_1 through NO_5

Each event is evaluated against the email currently sent. “Open only” means the lead opened but no click has been recorded by the time the transition is evaluated. “Click” includes a click from any eligible link in that email.

| Current email / event anchor | No engagement | Open only → O branch | Click → C branch |
| --- | --- | --- | --- |
| NO_1 (Day 0) | NO_2 at Day 2 | O_1 → O_2 (Day 2) → O_3 (Day 5) | C_1 → C_2 (Day 2) → C_3 (Day 5) |
| NO_2 (Day 2) | NO_3 at Day 4 | O_1 at Day 2 → O_2 Day 4 → O_3 Day 7 | C_1 at Day 2 → C_2 Day 4 → C_3 Day 7 |
| NO_3 (Day 4) | NO_4 at Day 7 | O_1 at Day 4 → O_2 Day 6 → O_3 Day 9 | C_1 at Day 4 → C_2 Day 6 → C_3 Day 9 |
| NO_4 (Day 7) | NO_5 at Day 10 | O_1 at Day 7 → O_2 Day 9 → O_3 Day 12 | C_1 at Day 7 → C_2 Day 9 → C_3 Day 12 |
| NO_5 (Day 10) | N branch complete | O_1 at Day 10 → O_2 Day 12 → O_3 Day 15* | C_1 at Day 10 → C_2 Day 12 → C_3 Day 15* |

* Late opens/clicks after NO_5 require the campaign to remain eligible for post-sequence engagement. The elapsed-day examples assume the event occurs at the anchor day; if received later, shift the new branch schedule to the accepted event time.

# 5. Full mapping from O_1 through O_3 into C_1 through C_3

| Current email / event anchor | No click | Click → C branch |
| --- | --- | --- |
| O_1 (O branch Day 0) | O_2 after 2 days | Click → C_1 immediately; C_2 at +2d; C_3 at +5d from C_1 |
| O_2 (O branch Day 2) | O_3 after 3 more days | Click → C_1 immediately; C_2 at +2d; C_3 at +5d from C_1 |
| O_3 (O branch Day 5) | O branch complete | Click → C_1 immediately; C_2 at +2d; C_3 at +5d from C_1* |

* A click after O_3 is a late-engagement path. The campaign needs an explicit eligibility window; otherwise, record the click without automatically restarting follow-ups.

# 6. Event handling rules and edge scenarios

| Scenario | Required behavior |
| --- | --- |
| Click without an open event | Move directly to C. Do not require an open event to be present first. |
| Open and click arrive close together | C wins. Do not send O_1 after the click has been accepted. |
| Open arrives after click | Keep C as the current engagement state; never downgrade. |
| Click arrives when follow-up is due | Recheck current state and suppression immediately before send; invalidate the old job. |
| Duplicate webhook | Deduplicate by provider event ID or a deterministic event key; do not send C_1 twice. |
| Out-of-order webhook | Persist the event, compare its meaning with current state, and prevent stale events from reverting the state. |
| Conversion / booking | Stop remaining sales follow-ups. |
| Unsubscribe / hard bounce / complaint | Apply suppression immediately and block future marketing sends. |
| Reply received | Pause or stop according to a configured reply-handling policy. |
| Parallel workers | Use an atomic state update / per-lead serialization so only one active branch remains. |
| Sequence finished, then click occurs | Record the click; start C only if the late-engagement policy allows it. |
| Temporary provider failure | Use bounded retries with backoff and idempotent send keys to avoid duplicate emails. |

# 7. State transition invariants

Start a destination branch at its first email: O_1 or C_1. Never jump directly to O_2/C_2/C_3 because of the source email position.

At most one engagement branch is active for a lead at a time.

All scheduled jobs must be revalidated at send time against current state, campaign eligibility, and suppression.

Job cancellation should be durable where possible; otherwise, use a state/version guard so stale jobs become no-ops.

Open tracking can be noisy or unavailable in some email clients. Treat click as the stronger engagement signal.

# 8. Implementation estimate

Estimate for one developer. The range assumes the existing email sender, database, scheduler/queue, and webhook receiver are usable; it is not a guarantee or a measurement from the repository.

| Scope | Estimate | Included work |
| --- | --- | --- |
| Basic working version | 4–6 working days | Branch scheduling, template mapping, basic open/click transitions and a happy-path test. |
| Production-ready implementation | 7–10 working days | Cross-mapping, durable scheduling, stale-job protection, suppression, retries, idempotency, tests and staging verification. |
| Substantial build from scratch | 12–18 working days | If sender integration, webhook ingestion, persistence, scheduler, deployment or monitoring are missing. |

Recommended planning estimate: 7–10 working days This assumes the email provider can send messages and deliver event webhooks, and the project already has usable persistence and scheduled-job infrastructure. Confirm the repository before committing to the estimate.

# 9. Suggested day-by-day delivery plan

| Day | Deliverable |
| --- | --- |
| Day 1 | Confirm sequence rules, transition semantics, late-event window, data model, idempotency keys. |
| Day 2 | Implement all 11 template mappings, merge variables, validation and rendering checks. |
| Day 3 | Implement durable delayed jobs and branch-local wait calculations. |
| Day 4 | Implement open/click webhook ingestion, event validation and deduplication. |
| Day 5 | Implement N→O, N→C and O→C transitions; invalidate or version old branch jobs. |
| Day 6 | Implement conversion, unsubscribe, bounce, complaint and reply rules. |
| Day 7 | Add send-time state guards, retries, backoff, logging and metrics. |
| Days 8–9 | Run transition tests, race tests, duplicate/out-of-order events and end-to-end provider tests. |
| Day 10 | Deploy to staging, verify dashboards/alerts, document operational runbook and release checklist. |

# 10. Elapsed campaign time versus engineering time

These are different clocks. The N branch reaches NO_5 at approximately campaign Day 10. The O and C branches each take approximately 5 days from their respective branch start to their final email. Engineering implementation is estimated at 7–10 working days for the production-ready scope above. A lead may therefore still be progressing through emails after the implementation work has finished.

# 11. Acceptance criteria / test checklist

| Test area | Pass condition |
| --- | --- |
| N → O | For each NO_1–NO_5, an accepted open with no click starts O_1 and invalidates the remaining NO jobs. |
| N → C | For each NO_1–NO_5, an accepted click starts C_1 and invalidates the remaining NO jobs. |
| O → C | For each O_1–O_3, an accepted click starts C_1 and invalidates remaining O jobs. |
| Schedule timing | NO: Day 0, 2, 4, 7, 10. O and C: branch Day 0, +2 days, +5 days. |
| No duplicate sends | Duplicate webhook or retry does not create duplicate sends for the same sequence step. |
| Stale job guard | An old scheduled job cannot send if the lead has moved to another branch or is suppressed. |
| Terminal conditions | Conversion stops sales follow-ups; unsubscribe/bounce/complaint suppression blocks marketing sends. |
| Late events | Events after the final email follow the configured eligibility window and are still recorded. |
| Observability | Every transition and send attempt records lead ID, previous/new state, event reason, sequence step, attempt and outcome. |
| Recovery | A worker restart does not lose scheduled jobs or cause a replay to send duplicate emails. |

# 12. Decisions to finalize before implementation

Late-event window: how long after NO_5 or O_3 can an open/click start a new branch?

Open classification: how long to wait for a click before treating the lead as O rather than N? Do not transition immediately on an open if the same email can later produce a click and campaign logic is intended to prefer C.

Reply handling: pause, stop, or hand off to a human?

Conversion definition: booked demo, purchase, qualified reply, or another explicit event?

Business hours / send-time policy: send exactly at the delay boundary or defer outside configured hours/time zone?

Template links: replace any placeholder URLs (such as example.com links) with production destinations before launch.

# 13. Source and limitations

Source catalogue provided for this design: https://tourmaline-cascaron-8659e2.netlify.app/. The schedule and template IDs in this specification reflect the sequence information discussed from that site. This document is an implementation design and planning estimate; it does not verify the current codebase, provider configuration, or production readiness.

Final recommendation Implement the flow as a durable, event-driven state machine with one active branch per lead, a send-time state check, idempotent event processing, and explicit terminal/suppression handling. Use 7–10 working days as the initial plan, then refine after a repository and infrastructure review.